MJ’S SUPERSTARS

NEXT 10 LAUNCH PHASES (4–13)

Prioritized by Immediate Need for Launch

Prepared for Mike Perkins, CEO / Founder  •  February 10, 2026

# Completed Phases (Recap)

| Phase | Name | Status | Result |
| --- | --- | --- | --- |
| 1 | App Store Blockers | ✅ COMPLETE | Legal pages live, demo account created |
| 2 | Infrastructure & Configuration | ✅ COMPLETE | 21 env vars, deploys stable |
| 3 | Day 1 Stability | ✅ COMPLETE | 37/37 QA, Sentry + Mixpanel live |

PHASE 4: UPTIME MONITORING & ALERTING

Estimated Time: 30 minutes     Status: READY

Render Starter plan doesn’t auto-wake on cold starts. Set up external pinging and alerting so downtime is caught immediately.

- Configure UptimeRobot or Render’s native health check to ping /api/health every 5 minutes

- Set up email/SMS alerts for downtime (free tier supports this)

- Verify Render health check path is set to /health in service settings

- Add status page URL to App Store support materials (optional)

Owner: Mike  |  Dependency: None  |  Risk: Low

PHASE 5: PUSH NOTIFICATION CERTIFICATES

Estimated Time: 1–2 hours     Status: ACTION NEEDED

The backend and iOS app both have push notification code fully implemented. You just need to create the APNS key in your Apple Developer account and configure it.

- Go to Apple Developer → Keys → Create new key with Apple Push Notifications service (APNs)

- Download the .p8 key file and note the Key ID and Team ID

- Set APNS_KEY_ID, APNS_TEAM_ID, and APNS_KEY_CONTENT as Render env vars

- Test push from backend to a physical device (simulator won’t receive pushes)

Owner: Mike  |  Dependency: Apple Developer account  |  Risk: Medium — pushes are key to retention

PHASE 6: APP STORE CONNECT SETUP & IAP PRODUCTS

Estimated Time: 1–2 hours     Status: ACTION NEEDED

Create the app listing in App Store Connect and configure in-app purchase subscription products. The backend subscription verification code is already built.

- Create new app in App Store Connect (Bundle ID: com.mjsuperstars.app)

- Create subscription group “White Mike Premium” with Monthly ($4.99) and Annual ($44.99) products

- Enable 7-day free trial on both subscription products

- Set up App Store Server Notifications URL pointing to your backend webhook

- Fill in App Privacy Questionnaire (data types: health, usage, identifiers)

- Upload app icon (1024x1024) if not already set

Owner: Mike  |  Dependency: Apple Developer account  |  Risk: High — blocks submission

PHASE 7: METADATA UPLOAD VIA FASTLANE

Estimated Time: 30 minutes     Status: READY

All 20 screenshots, descriptions, keywords, and metadata files are already prepared. Just run the upload command.

- Verify fastlane is installed locally: gem install fastlane

- Run: cd mj-superstars-frontend && fastlane deliver --skip_binary_upload

- This uploads all screenshots, descriptions, keywords, privacy URL, support URL

- Review in App Store Connect preview before proceeding

- Verify screenshot order matches the intended user flow

Owner: Mike  |  Dependency: Phase 6 (App Store Connect app created)  |  Risk: Low

PHASE 8: GOOGLE SIGN-IN CONFIGURATION

Estimated Time: 30–45 minutes     Status: OPTIONAL

Full Google OAuth2 integration is already built in the backend. This phase enables it by setting up the Google Cloud project and client ID.

- Create Google Cloud project at console.cloud.google.com

- Enable “Google Sign-In” API and create OAuth 2.0 Client ID (iOS type)

- Add Bundle ID (com.mjsuperstars.app) to the client configuration

- Set GOOGLE_CLIENT_ID env var on Render backend

- Test sign-in flow on a physical device

Owner: Mike  |  Dependency: Google Cloud account  |  Risk: Low — optional for launch, nice to have

PHASE 9: IOS BUILD, ARCHIVE & UPLOAD

Estimated Time: 2–3 hours     Status: ACTION NEEDED

The final iOS binary needs to be archived in Xcode and uploaded to App Store Connect. This is the last step before you can submit for review.

- Open mj-superstars-frontend/ios/App/App.xcworkspace in Xcode

- Set version to 1.0.0 and build number to latest (e.g., 27)

- Select “Any iOS Device” as build target, then Product → Archive

- In Organizer, click “Distribute App” → App Store Connect → Upload

- Wait for Apple’s processing (usually 15–30 minutes)

- Verify the build appears in App Store Connect under TestFlight/Activity

Owner: Mike  |  Dependency: Phases 5, 6  |  Risk: Medium — signing/provisioning issues possible

PHASE 10: SUBMIT FOR APPLE REVIEW

Estimated Time: 30 minutes     Status: BLOCKED

With everything configured, select the build in App Store Connect and submit for Apple’s review. Typical review time is 1–3 business days.

- In App Store Connect → App Store tab, select the uploaded build

- Add demo account credentials (demo@mjsuperstars.com / MJDemo2026!)

- Write reviewer notes explaining the app’s AI coaching features

- Verify all metadata, screenshots, and legal URLs are correct

- Click “Submit for Review” — do NOT enable auto-release (manual release recommended)

- Monitor status in App Store Connect (Waiting for Review → In Review → Ready for Sale)

Owner: Mike  |  Dependency: Phases 6, 7, 9 all complete  |  Risk: Medium — Apple may request changes

PHASE 11: SOCIAL MEDIA & LANDING PAGE

Estimated Time: 2–4 hours     Status: DURING REVIEW

While waiting for Apple review (1–3 days), build your launch presence. The frontend already deploys to mj-superstars-app.onrender.com.

- Create/polish Instagram account (@mjsuperstars or similar) with 5–10 posts

- Create TikTok account with 2–3 short demo videos showing the app in action

- Set up a simple landing page at mj-superstars-app.onrender.com with app preview + download link

- Prepare launch announcement post with App Store download link (update once approved)

- Create a “Founder’s Story” post explaining why you built the app

Owner: Mike  |  Dependency: None — do during Apple review period  |  Risk: Low

PHASE 12: BETA TESTERS & SOFT LAUNCH

Estimated Time: 1–2 weeks     Status: DURING REVIEW

Apple allows phased releases by country. Recommend a 1–2 week soft launch to catch issues before full marketing push.

- Recruit 10–20 beta testers from friends, family, or online communities

- Use TestFlight for pre-approval testing (build is available immediately after upload)

- After approval: release to US only first, then expand to other countries

- Monitor Sentry for crash reports and Mixpanel for user engagement patterns

- Collect qualitative feedback via in-app support email or DMs

- Fix any critical bugs found, upload new build, request expedited review if needed

Owner: Mike  |  Dependency: Phase 9 (build uploaded)  |  Risk: Low

PHASE 13: POST-LAUNCH GROWTH & OPTIMIZATION

Estimated Time: Ongoing     Status: FUTURE

Once live and stable, shift to retention, monetization, and App Store visibility. These items build on the solid foundation already in place.

- App Store Optimization (ASO): A/B test screenshots, keywords, and description monthly

- Subscription analytics: Track trial-to-paid conversion, churn rate, LTV in Mixpanel

- HealthKit integration: Connect steps, sleep, heart rate for richer AI coaching (1–2 weeks dev)

- Apple Watch companion: The watchOS scaffold exists — add mood check-ins and daily affirmations

- Respond to every App Store review within 24 hours (Apple surfaces responsive developers)

- Upgrade Render plans before PostgreSQL 90-day free tier expires (Day 60 reminder)

- Consider $2.99/mo introductory pricing to maximize trial conversions, raise after 100+ reviews

Owner: Mike  |  Dependency: Successful launch  |  Risk: Medium — retention is the key metric

# Recommended Timeline

| When | Phase | Action |
| --- | --- | --- |
| Today | 4 | Set up uptime monitoring (30 min) |
| Today | 5 | Create APNS key in Apple Developer portal (1 hr) |
| Today | 6 | Create app in App Store Connect + IAP products (1–2 hrs) |
| Day 2 | 7 | Run fastlane deliver to upload metadata (30 min) |
| Day 2 | 8 | Configure Google Sign-In (optional, 30 min) |
| Day 2–3 | 9 | Archive iOS build in Xcode and upload (2–3 hrs) |
| Day 3 | 10 | Submit for Apple Review |
| Days 3–6 | 11 | Social media + landing page (while in review) |
| Days 3–6 | 12 | Recruit beta testers, TestFlight testing |
| Day 6–10 | — | Apple approves → Release to App Store |
| Week 2+ | 13 | ASO, subscription analytics, HealthKit, Watch app |

Bottom line: The hard engineering is done. Phases 1–3 are complete with a 100% QA pass rate, Sentry monitoring, and Mixpanel analytics all live. What remains is operational execution — Apple Developer portal configuration, building the final binary, and submitting for review. With focused effort, you can submit within 3 days and be live within 10.